ScholarDevClaw

Research-to-Code AI Agent

HARDENING & LAUNCH MASTER DOCUMENT

Agent Instructions + Engineering Playbook + Launch Checklist

| Author | Ronak Anand (Ronak-IIITD) |
| --- | --- |
| Repo | github.com/Ronak-IIITD/ScholarDevClaw |
| Version Target | v1.0.0 Public Launch |
| Document Created | May 2026 |

CURRENT STACK

Python Core  ·  TypeScript Orchestrator  ·  Convex  ·  FastAPI  ·  tree-sitter  ·  Textual TUI  ·  Docker

218 commits  ·  851 tests  ·  15 open PRs  ·  77+ security fixes  ·  pip installable

# How to Use This Document

This document is the single source of truth for hardening ScholarDevClaw from its current v2 state to a legendary public v1.0.0 launch. It is written for two readers simultaneously:

- You (Ronak): use it to track progress, make architectural decisions, and understand what needs human judgment.

- AI Agents (Claude Code, Cursor, etc.): each Phase and Task section gives enough context to execute without ambiguity. Agents must read the AGENTS.md in the repo root first, then execute only what is scoped in that phase.

⚠ Agent Note: Agents: Never modify vendor/openclaw/. Never collapse the control-plane (agent/) into core/. Always push to GitHub and update UPDATES.md after completing any task.

## Priority Legend

| Priority | Tag | Meaning |
| --- | --- | --- |
| 🔴 P0 | CRITICAL | Launch blocker. Ship nothing without this. |
| 🟠 P1 | HIGH | Needed for a respectable launch. Do before posting anywhere. |
| 🟡 P2 | MEDIUM | Improves quality significantly. Target v1.1. |
| 🟢 P3 | POLISH | Nice to have. Do when foundation is solid. |

# State of the Project (What You Have)

ScholarDevClaw v2 is architecturally complete. The foundation is production-grade. The gap to a legendary launch is AI quality, demo polish, and closing the Phase 12 web dashboard. Here is an honest inventory:

## What Is Solid — Don't Touch Without Good Reason

- 6-Phase Pipeline: analyze → search → map → generate → validate → integrate. Fully wired. Has resumable checkpoints.

- tree-sitter AST: Real multi-language parsing across Python, JS, TS, Go, Rust, Java. Not fake.

- Textual TUI: Wizard, live logs, run history, artifact viewer, agent launcher. Genuinely good.

- FastAPI Server: Auth, CORS, rate limiting, 6 REST endpoints.

- TypeScript Orchestrator: Phase execution, heartbeat monitoring, checkpoint recovery, guardrails.

- Docker Stack: Dev + prod compose, nginx, prometheus, grafana.

- CI/CD: GitHub Actions lint/type-check/test/coverage + auto PyPI publish on tag.

- Security: 77+ vulnerabilities fixed. Timing-safe auth, SSRF protection, path traversal prevention, subprocess sandboxing.

- 851 tests: Unit + integration. Real passing suite.

## What Is Weak — The Real Work

- Patch Quality: Generated patches are plausible but not verified against reference implementations. No eval harness exists.

- Spec Knowledge Base: 16 hard-coded specs is the ceiling. Dynamic on-the-fly extraction from any arXiv ID is not built.

- Research Matching: TF-IDF + keyword. Misses papers with different vocabulary than your query.

- Web Dashboard (Phase 12): Listed as 'Unreleased' in CHANGELOG. WebSocket pipeline viz is the biggest demo moment you haven't shipped yet.

- Demo GIF: The nanoGPT demo command exists but there is no GIF or video in the README. This is the #1 visibility miss.

- Cold install test: 'pip install scholardevclaw && scholardevclaw demo' may break on a fresh machine. Not verified.

- arXiv PDF parsing: Full paper method-section extraction likely not robust. LLM fallback for spec extraction needs testing.

| Phase 1: Demo Polish & First Impressions The highest ROI work. Do this before everything else. | CRITICAL |
| --- | --- |

Nobody will use what they cannot understand in 30 seconds. The demo command exists. The nanoGPT clone is there. None of it is visible to a first-time GitHub visitor.

## P0-1: Terminal GIF in README

Record a GIF of the full demo command using VHS (https://github.com/charmbracelet/vhs) or asciinema. It must show:

- scholardevclaw demo running from a fresh clone

- arXiv search finding a real paper (e.g. RMSNorm / FlashAttention)

- Mapping to nanoGPT codebase

- Patch generation artifacts appearing

- Validation scorecard output

🎬 Agent Task: Install VHS (brew install charmbracelet/tap/vhs or go install). Create demo.tape in the repo root. Record the full scholardevclaw demo workflow. Export as demo.gif. Add it to README.md immediately after the tagline, before any other section.

## P0-2: Cold Install Verification

Run the following exact sequence in a completely fresh virtual environment and confirm zero errors:

python3 -m venv /tmp/sdc-fresh && source /tmp/sdc-fresh/bin/activate

pip install scholardevclaw

scholardevclaw demo

⚠ Agent Note: If any step errors: fix it before touching anything else. A broken pip install kills credibility instantly.

## P0-3: README Rewrite

The current README is functional but not magnetic. Rewrite it with this exact structure:

- Hero tagline: one sentence. 'ScholarDevClaw reads any arXiv paper and patches your codebase. Automatically.'

- Demo GIF (full-width, immediately visible without scrolling on most screens)

- Three-line quick start (pip install, one command, see result)

- What it actually does — plain English, no jargon, three sentences max

- Architecture diagram (already good — keep it)

- Supported languages table (already good)

- Contributing + Discord/Discussions CTA

✍️ Agent Task: Rewrite README.md following the structure above. The hero section must be sharp enough that a developer who has never heard of this project understands the value prop in under 10 seconds.

## Phase 1 Task Table

| ID | Task | Owner | Effort |
| --- | --- | --- | --- |
| 1 | Record terminal GIF with VHS showing full demo workflow on nanoGPT | Agent | 2-4 hrs |
| 2 | Cold install test: pip install + scholardevclaw demo on fresh venv | Ronak | 30 min |
| 3 | Rewrite README with hero tagline, GIF, 3-line quickstart at top | Agent | 1-2 hrs |
| 4 | Verify demo.tape and GIF are committed and render on GitHub | Ronak | 15 min |

| Phase 2: Eval Harness — Measuring Patch Quality You can't improve what you can't measure. | CRITICAL |
| --- | --- |

The biggest unknown in ScholarDevClaw is whether the patches it generates are actually correct. This phase builds the measurement infrastructure.

## P0-4: Build the Benchmark Suite

Create a directory core/benchmarks/ with the following structure:

core/benchmarks/

papers/           # 10 canonical ML papers with known-correct implementations

targets/          # Small synthetic Python repos to patch (not nanoGPT)

expected/         # Ground-truth reference implementations for each paper

runner.py         # Orchestrates the eval loop

report.py         # Generates benchmark_report.json + markdown summary

## The 10 Benchmark Papers

Start with these — all have well-known reference implementations:

| # | Paper | arXiv ID | Test: correct patch if... |
| --- | --- | --- | --- |
| 1 | RMSNorm | 1910.07467 | Output matches torch.nn.RMSNorm within 1e-5 |
| 2 | RoPE | 2104.09864 | Rotation matches reference implementation |
| 3 | SwiGLU | 2002.05202 | Gate activation matches expected values |
| 4 | FlashAttention | 2205.14135 | Numerically equiv. to standard attention |
| 5 | LoRA | 2106.09685 | Adapter matrix shapes + forward pass correct |
| 6 | LayerNorm | 1607.06450 | Matches torch.nn.LayerNorm output |
| 7 | GeLU (BERT) | 1606.08415 | Within 1e-6 of F.gelu output |
| 8 | Grouped Query Attn | 2305.13245 | Head grouping produces correct Q/K/V |
| 9 | ALiBi | 2108.12409 | Position bias matches reference slopes |
| 10 | Cosine LR Schedule | 1608.03983 | LR values match reference at every step |

## P0-5: Eval Runner Implementation

The runner.py should do the following:

- For each paper in benchmarks/papers/: call scholardevclaw full pipeline on the target synthetic repo

- Compare generated patch output against expected/ reference using AST diffing, not string matching

- Score: 0 (wrong) / 1 (functionally correct) / 0.5 (partially correct)

- Output: benchmark_report.json with per-paper results + aggregate score

- Target score before launch: 7/10 papers fully correct

📊 Agent Task: Implement core/benchmarks/runner.py. Use ast.parse() for structural comparison. Import the generated patch file and run the test assertion against the expected output. Write results to benchmark_report.json. Add a 'make benchmark' target to Makefile.

## Phase 2 Task Table

| ID | Task | Owner | Effort |
| --- | --- | --- | --- |
| 1 | Create core/benchmarks/ structure with 10 paper targets + expected outputs | Agent | 4-6 hrs |
| 2 | Implement runner.py with AST-based patch correctness scoring | Agent | 3-4 hrs |
| 3 | Run benchmark, record baseline score, commit benchmark_report.json | Ronak | 1 hr |
| 4 | Add 'make benchmark' and 'make bench-report' targets | Agent | 30 min |

| Phase 3: Semantic Search & Dynamic Spec Extraction Turning 16 specs into 2.4M papers. | HIGH |
| --- | --- |

The current spec knowledge base has 16 hard-coded entries. This phase removes that ceiling entirely.

## P1-1: Local Embedding Model Integration

Replace TF-IDF matching in the research intelligence layer with a real embedding model. You have an RTX 4050 — use it.

### Recommended Model

- nomic-embed-text-v1.5 (137M params, 768-dim, runs fast on RTX 4050 via llama.cpp or sentence-transformers)

- Fallback: BAAI/bge-small-en-v1.5 (33M params, 384-dim, even faster)

### Implementation Steps

- Add sentence-transformers to core/pyproject.toml optional deps: [ml] extra

- Create core/src/scholardevclaw/research_intelligence/embeddings.py

- Implement EmbeddingIndex class with: encode(text) → np.ndarray, index(papers: list[PaperSpec]), search(query: str, top_k: int) → list[PaperSpec]

- Replace the TF-IDF path in research_intelligence/extractor.py with EmbeddingIndex.search()

- Cache embeddings to disk in ~/.scholardevclaw/embedding_cache/ using numpy .npy files keyed by arXiv ID

🤖 Agent Task: Implement embeddings.py. Use sentence_transformers.SentenceTransformer('nomic-ai/nomic-embed-text-v1.5'). Add FAISS (faiss-cpu) for the index if >1000 papers. Fall back gracefully to numpy cosine similarity for <1000 entries. Wire it into extractor.py behind a feature flag: USE_SEMANTIC_SEARCH=true in .env.

## P1-2: Dynamic On-the-Fly Spec Extraction

Currently: 'scholardevclaw map rmsnorm' only works if rmsnorm is in the 16-spec knowledge base. Target: 'scholardevclaw map arxiv:2410.12345' should work for any arXiv paper.

### Architecture

- Add new CLI subcommand: scholardevclaw extract <arxiv_id>

- Fetch paper PDF from arXiv export API (https://export.arxiv.org/pdf/<id>)

- Extract text using pdfminer.six (already a common dep) or pypdf fallback

- Send abstract + method section to LLM with structured prompt: extract algorithm name, pseudocode, key hyperparameters, target code patterns

- Return PaperSpec dataclass and cache it to ~/.scholardevclaw/dynamic_specs/<arxiv_id>.json

- Wire into map command: if spec not in static KB, try dynamic extraction

⚠ Agent Note: The LLM prompt for spec extraction is the quality bottleneck. Test it on 5 papers manually before automating. Ronak should review the extracted spec JSON for the first 5 papers and confirm correctness.

## P1-3: Papers with Code API Integration

Papers with Code has a free API that links papers to GitHub implementations. This is a massive quality multiplier for your mapping engine.

GET https://paperswithcode.com/api/v1/papers/?arxiv_id=2205.14135

Returns: paper metadata + list of linked GitHub repos

When a paper has a linked repo: clone it, analyze the reference implementation, use it as a ground-truth anchor when generating the patch. This dramatically improves patch correctness.

## Phase 3 Task Table

| ID | Task | Owner | Effort |
| --- | --- | --- | --- |
| 1 | Implement embeddings.py with nomic-embed-text + FAISS index | Agent | 4-6 hrs |
| 2 | Wire EmbeddingIndex into extractor.py behind USE_SEMANTIC_SEARCH flag | Agent | 2 hrs |
| 3 | Implement 'scholardevclaw extract <arxiv_id>' dynamic spec command | Agent | 6-8 hrs |
| 4 | Integrate Papers with Code API into research_intelligence/web_research.py | Agent | 3-4 hrs |
| 5 | Test dynamic extraction on 10 arXiv papers, fix prompt, commit results | Ronak | 2-3 hrs |

| Phase 4: Web Dashboard — Ship Phase 12 The biggest unreleased feature. WebSocket pipeline viz. | HIGH |
| --- | --- |

Phase 12 is listed as 'Unreleased' in CHANGELOG. The web dashboard with real-time WebSocket visualization is the most impactful demo surface after the terminal GIF.

## P1-6: Close the Web Dashboard

The CHANGELOG says these are built: React + TypeScript + Vite dashboard, WebSocket pipeline viz, spec browser, pipeline launcher. Verify each actually works end-to-end:

- Start the FastAPI server: uvicorn scholardevclaw.api.server:app --reload

- Start the web dev server: cd web && npm run dev

- Run a pipeline from the dashboard UI — confirm WebSocket updates appear in real-time

- Confirm spec browser shows all 16 current specs with search/filter

- Confirm pipeline launcher accepts repo path + spec selection and fires correctly

⚠ Agent Note: If any of the above is broken: fix it. Do not mark this phase done until you can show the full loop: browser → launch pipeline → watch it run in real time → see result. This is the product's best demo moment.

## P1-7: Dashboard Production Build

Add the dashboard static build to the Docker prod stack:

- cd web && npm run build → outputs to web/dist/

- Add nginx config to serve web/dist/ at / and proxy /api/* to FastAPI

- Test prod stack: docker compose -f docker/docker-compose.prod.yml up → visit localhost → runs end-to-end

- Add healthcheck route that returns {status: ok, version: ..., spec_count: ...}

## P1-8: One-Click Demo Mode

Add a 'Demo' button in the dashboard that runs the full nanoGPT pipeline automatically. No user input required. This is for demos and investor/recruiter walkthroughs.

🖥️ Agent Task: Add a /demo endpoint to FastAPI that triggers the demo pipeline (clone nanoGPT if needed, run analyze → search → map rmsnorm → generate → validate). Stream progress via the existing /api/ws/pipeline WebSocket. Add a Demo button in the dashboard that calls /demo and shows the WebSocket feed.

## Phase 4 Task Table

| ID | Task | Owner | Effort |
| --- | --- | --- | --- |
| 1 | Verify web dashboard full loop: launch → WebSocket → result | Ronak | 1-2 hrs |
| 2 | Fix any broken dashboard routes/WebSocket handlers | Agent | 2-4 hrs |
| 3 | Add prod nginx config serving web/dist/ + /api proxy | Agent | 2 hrs |
| 4 | Add /demo endpoint + Demo button in dashboard | Agent | 3-4 hrs |
| 5 | Screen record dashboard demo, add to README as second visual | Ronak | 1 hr |

| Phase 5: Patch Quality — Close the AI Gap Make the generated code actually correct. | HIGH |
| --- | --- |

This is the hardest phase and the most important for long-term credibility. The infrastructure is excellent. The AI output quality is the differentiator.

## P1-11: Mapping Engine Upgrade

The 6-tier matching engine is good but the LLM tier (the final fallback) likely produces low-quality mappings. Improve it with structured chain-of-thought:

### New Mapping Prompt Structure

System: You are a code mapping engine. Given a paper spec and a codebase, identify

the EXACT file paths and line ranges to modify. Return JSON only.

User: Paper: {paper_spec_json}

Codebase analysis: {repo_analysis_json}

Return: {"targets": [{"file": str, "start_line": int, "end_line": int,

"reason": str, "confidence": 0-1}]}

Confidence below 0.7 should trigger the existing approval gate. Log all mapping decisions with confidence score.

## P1-12: Patch Generator LLM Prompt Upgrade

The current patch generator uses 15 templates + CST transformers + LLM synthesis fallback. The LLM synthesis path needs a significantly better prompt:

### Required prompt elements

- Full file context (not just the target function) — use Claude's extended context

- Reference implementation from Papers with Code repo (Phase 3)

- Paper pseudocode extracted by dynamic spec extractor (Phase 3)

- Explicit constraint: preserve existing function signatures unless paper requires new params

- Explicit constraint: do not introduce new dependencies not in the existing requirements

- Output format: only the modified file content, no explanation, no markdown fences

## P1-13: Validation Upgrade

Current validation runs: syntax check, import check, type check, unit tests, integration tests, security scan, performance benchmark. Add:

- Numerical correctness check: for ML papers, run a forward-pass test comparing output to reference

- Regression test: generate a snapshot of key function outputs before patching, verify they match after (unless the patch intentionally changes them)

- Diff readability score: use the LLM to rate whether the generated diff is clean and minimal (score 1-5, target 4+)

## Phase 5 Task Table

| ID | Task | Owner | Effort |
| --- | --- | --- | --- |
| 1 | Upgrade mapping engine LLM tier with structured JSON prompt + confidence | Agent | 3-4 hrs |
| 2 | Rewrite patch generator LLM synthesis prompt with full context + reference impl | Agent | 4-6 hrs |
| 3 | Add numerical correctness + regression snapshot to validation runner | Agent | 4-6 hrs |
| 4 | Run benchmark suite (Phase 2) after upgrades, target 7/10 score | Ronak | 2 hrs |

| Phase 6: Launch Hardening — Production Ready Security, reliability, and install experience. | HIGH |
| --- | --- |

## P1-15: GitHub Actions Hardening

Current CI runs lint, type-check, test, coverage, Docker build. Add:

- Integration test job: actually runs 'scholardevclaw demo' end-to-end and asserts exit code 0

- Benchmark regression job: runs Phase 2 eval harness on PR, fails if score drops by >1 point

- Dependabot config for both Python (pip) and TypeScript (npm) deps

- CodeQL analysis for security scanning (free for public repos)

## P1-16: Release Automation

Current auto-release on tag pushes to PyPI + GitHub Release + Docker image. Verify this works:

- Create a test tag v0.2.0-rc.1 on a test branch

- Confirm PyPI publish workflow runs and produces a wheel

- Confirm GitHub Release is created with changelog notes

- Confirm Docker image appears on ghcr.io

🚀 Before v1.0.0 tag: Run this dry-run verification on a release candidate tag first. Never tag v1.0.0 without confirming the release pipeline is green.

## P1-17: Installation Experience

The install experience must be flawless for all three paths:

### Path A: pip install (primary)

pip install scholardevclaw

scholardevclaw --help          # must work immediately

scholardevclaw demo            # must complete without errors

### Path B: from source

git clone https://github.com/Ronak-IIITD/ScholarDevClaw.git

cd ScholarDevClaw/core

pip install -e '.[arxiv,ml,tui]'

scholardevclaw demo

### Path C: Docker (prod)

docker compose -f docker/docker-compose.prod.yml up -d

curl http://localhost/health    # must return {status: ok}

Test all three paths on Ubuntu 22.04, macOS 14, and Windows WSL2. Fix any path that fails.

## P1-18: API Auth Documentation

The FastAPI server has API key auth. Document it properly: how to generate a key, where to set SCHOLARDEVCLAW_API_AUTH_KEY, example curl commands for all 6 endpoints. Add this to docs/API.md which currently exists but may be sparse.

## Phase 6 Task Table

| ID | Task | Owner | Effort |
| --- | --- | --- | --- |
| 1 | Add integration test + benchmark regression jobs to GitHub Actions | Agent | 2-3 hrs |
| 2 | Add Dependabot + CodeQL to .github/ | Agent | 1 hr |
| 3 | Dry-run release pipeline with v0.2.0-rc.1 tag, fix any failures | Ronak | 1-2 hrs |
| 4 | Test all 3 install paths on Ubuntu/macOS/WSL2, fix failures | Ronak | 2-3 hrs |
| 5 | Complete docs/API.md with auth, all endpoints, curl examples | Agent | 2 hrs |

| Phase 7: Community & Launch Amplification How to go from 1 star to viral. | MEDIUM |
| --- | --- |

The technical work means nothing without distribution. This phase is about converting the project into a launch moment.

## P2-1: GitHub Repository Polish

- Add repository description: 'Reads any arXiv paper. Patches your codebase. Automatically.'

- Add topics: ai, machine-learning, research, code-generation, arxiv, llm, autonomous-agent

- Pin the repository on your GitHub profile

- Add a GitHub social preview image (1280x640px) showing the product name + demo screenshot

- Close or label all 15 open PRs: merge what is ready, draft what is in progress, close what is abandoned

## P2-2: CONTRIBUTING.md

A great CONTRIBUTING.md signals that you are serious about community. Include:

- How to run tests locally

- How to add a new paper spec to the knowledge base (this is the easiest contribution type)

- How to add a new language to tree-sitter support

- PR template with checklist

- Issue templates: bug report, feature request, new paper spec

## P2-3: GitHub Discussions Setup

Enable GitHub Discussions. Create starter topics:

- Show and tell: post your ScholarDevClaw results here

- Paper requests: which papers should we add next?

- Integrations: what repo did you run it on?

## P2-4: Launch Posts

Write these in advance. Post them in this exact order, spaced 24 hours apart:

| Day | Platform | Message Focus | CTA |
| --- | --- | --- | --- |
| 0 | Twitter/X | Demo GIF + one-liner. No long thread. Let the GIF speak. | Star the repo |
| 1 | Hacker News | Show HN: ScholarDevClaw — patches your codebase from arXiv papers | Comment with your results |
| 2 | Reddit r/MachineLearning | Focus on the eval harness results (7/10 papers correct). This audience cares about rigor. | Try it on your repo |
| 3 | Reddit r/LocalLLaMA | Focus on local model support, self-hosted deployment, no data leaves your machine. | Docker one-liner |
| 4 | LinkedIn | Career story angle: built this as a 2nd-year CSAI student. Show the product. | Connect + follow |

📣 Hacker News Strategy: Post the Show HN between 9-11am US Eastern Time on a Tuesday or Wednesday. Your title must be factual, not hype. 'I built a tool that reads arXiv papers and patches your codebase' is better than 'ScholarDevClaw: Revolutionary AI Research Integration'.

## Phase 7 Task Table

| ID | Task | Owner | Effort |
| --- | --- | --- | --- |
| 1 | Polish GitHub repo: description, topics, social preview, pin to profile | Ronak | 30 min |
| 2 | Write CONTRIBUTING.md with issue templates and PR template | Agent | 2-3 hrs |
| 3 | Enable GitHub Discussions, create 3 starter topics | Ronak | 30 min |
| 4 | Draft all 5 launch posts in advance, schedule them | Ronak | 2-3 hrs |

| Phase 8: Polish & Future Roadmap After launch, not before. | POLISH |
| --- | --- |

Everything in this phase is post-launch. Do not let it distract from Phases 1-6 which are the actual launch.

## P3-1: Plugin Ecosystem (Listed in CHANGELOG as planned)

The CHANGELOG mentions a plugin ecosystem with hook system and registry. Implement the hook system first:

- Define PluginSpec dataclass: name, version, hooks: dict[str, Callable]

- Define hook points: pre_analyze, post_analyze, pre_map, post_generate, pre_validate, post_validate

- Implement PluginRegistry with load_from_entry_point() for pip-installable plugins

- Ship one example plugin: scholardevclaw-plugin-example in a separate repo

## P3-2: Multi-Repo Support

Also listed in CHANGELOG as planned. Allow ScholarDevClaw to analyze multiple repos simultaneously and transfer knowledge between them. This is a large feature — do not start until plugin system ships.

## P3-3: VS Code Extension

A VS Code extension that shows ScholarDevClaw suggestions inline as code lens annotations would be a massive adoption driver. This is a separate project, not a feature of the core CLI. Plan it for v1.2.

## P3-4: Hosted Cloud Version

The current deployment story is self-hosted. A managed cloud version (scholardevclaw.io) where users connect their GitHub repo and run pipelines without local setup would dramatically expand the addressable audience. Plan for after 100 GitHub stars.

## Phase 8 Task Table

| ID | Task | Owner | Effort |
| --- | --- | --- | --- |
| 1 | Implement plugin hook system + PluginRegistry + example plugin repo | Agent | 6-8 hrs |
| 2 | Design multi-repo API surface (schema only, no implementation yet) | Ronak | 2 hrs |
| 3 | Research VS Code extension architecture, write PRD | Ronak | 1-2 hrs |
| 4 | Define cloud pricing model and infrastructure plan | Ronak | 1-2 hrs |

# v1.0.0 Launch Checklist

Do not tag v1.0.0 until every P0 and P1 item below is checked off.

## P0 — Launch Blockers

| Done | Requirement |
| --- | --- |
| ☐ | Terminal GIF committed to repo and rendering in README |
| ☐ | pip install scholardevclaw && scholardevclaw demo passes on fresh venv |
| ☐ | README rewritten: hero tagline visible before the fold |
| ☐ | Benchmark suite exists and score is >= 7/10 |
| ☐ | All CI checks green on main branch |
| ☐ | Release pipeline dry-run successful (test tag pushed and release created) |
| ☐ | Docker prod stack starts and /health returns 200 |
| ☐ | No hardcoded secrets anywhere in the codebase (run: git log --all -p ¦ grep -i 'api_key\¦secret\¦password' to verify) |
| ☐ | All 15 open PRs triaged (merged, drafted, or closed) |

## P1 — Launch Quality

| Done | Requirement |
| --- | --- |
| ☐ | Semantic search (embeddings) working and faster than TF-IDF for queries |
| ☐ | Dynamic spec extraction working for at least 5 arXiv IDs |
| ☐ | Web dashboard loads and pipeline runs from browser UI |
| ☐ | CONTRIBUTING.md written with PR template and issue templates |
| ☐ | GitHub Discussions enabled |
| ☐ | docs/API.md complete with all endpoints and auth docs |
| ☐ | Install tested on Ubuntu 22.04, macOS 14, WSL2 |
| ☐ | All 5 launch posts drafted and ready to send |
| ☐ | GitHub social preview image set |

## The Tag Command

When every P0 box above is checked, run:

git tag -a v1.0.0 -m 'ScholarDevClaw v1.0.0 — Research-to-Code, Generally Available'

git push origin v1.0.0

Then post the launch. Not before.

# Agent Operating Protocol

This section is written directly for AI agents (Claude Code, Cursor, Aider, etc.) working on this codebase. Read AGENTS.md in the repo root first. Then follow these rules.

## Before Starting Any Task

- Read AGENTS.md in repo root — it has the authoritative file map and coding standards

- Read UPDATES.md to understand the most recent changes

- Run: cd core && pytest -q to confirm baseline is green

- Confirm which Phase task you are implementing before writing any code

## During the Task

- Prefer targeted edits over broad rewrites — change only what the task requires

- Never touch vendor/openclaw/ unless explicitly instructed

- Never collapse agent/ (control-plane) into core/ (execution-plane)

- Reuse application/pipeline.py for any shared workflow logic

- Keep error messages actionable: 'Failed to parse PDF: file not found at {path}' not 'Error'

- For any LLM prompt you write: include a structured output format (JSON with defined schema)

- For any new file you create: add it to the Quick File Map in AGENTS.md

## After Completing the Task

- Run full test suite: cd core && pytest

- Run type check: cd core && mypy src/

- Run lint: cd core && ruff check src/

- Smoke check CLI: scholardevclaw --help && scholardevclaw demo

- Commit with descriptive message: 'feat(phase-3): implement EmbeddingIndex with nomic-embed-text'

- Push to GitHub

- Update UPDATES.md with: date, what changed, which Phase task this closes

## Things Agents Must Never Do

- Never hardcode API keys, tokens, or secrets

- Never skip the test suite — if tests break, fix them before pushing

- Never write speculative code that is not in scope of the current task

- Never modify the bridge contracts (agent ↔ core) without updating both sides

- Never create files in vendor/ or modify .github/workflows/ without explicit instruction

- Never push directly to main — always use a feature branch and note it in the commit

💡 Golden Rule for Agents: If you are unsure whether a change is in scope: do less. Ask Ronak. The project already has excellent architecture. Preservation > speculation.

# Quick Reference Card

## Priority Order

- Phase 1: Demo Polish (README GIF + cold install) — do this TODAY

- Phase 2: Eval Harness (benchmark suite) — do this this week

- Phase 6: Launch Hardening (CI + install paths + release dry-run)

- Phase 4: Web Dashboard (close the unreleased Phase 12)

- Phase 5: Patch Quality (mapping + generator prompt upgrades)

- Phase 3: Semantic Search + Dynamic Spec Extraction

- Phase 7: Community (CONTRIBUTING, Discussions, launch posts)

- Phase 8: Future roadmap (plugins, multi-repo, cloud) — post-launch only

## Key File Locations

| Concern | File |
| --- | --- |
| CLI entrypoint | core/src/scholardevclaw/cli.py |
| Shared pipeline | core/src/scholardevclaw/application/pipeline.py |
| FastAPI server | core/src/scholardevclaw/api/server.py |
| TUI app | core/src/scholardevclaw/tui/app.py |
| Tree-sitter analyzer | core/src/scholardevclaw/repo_intelligence/tree_sitter_analyzer.py |
| Research extractor | core/src/scholardevclaw/research_intelligence/extractor.py |
| Mapping engine | core/src/scholardevclaw/mapping/engine.py |
| Patch generator | core/src/scholardevclaw/patch_generation/generator.py |
| Validation runner | core/src/scholardevclaw/validation/runner.py |
| TS orchestrator | agent/src/orchestrator.ts |
| Python subprocess bridge | agent/src/bridges/python-subprocess.ts |
| Convex state | agent/src/api/convex.ts |
| Docker dev stack | docker/docker-compose.yml |
| Docker prod stack | docker/docker-compose.prod.yml (verify exists) |
| Benchmark suite (new) | core/benchmarks/runner.py |
| Embeddings (new) | core/src/scholardevclaw/research_intelligence/embeddings.py |

## Key Commands

cd core && pytest                          # run all tests

cd core && pytest -q --tb=short            # quick test run

scholardevclaw demo                        # end-to-end demo

scholardevclaw tui                         # interactive TUI

uvicorn scholardevclaw.api.server:app --reload  # FastAPI dev server

cd agent && bun run dev                    # TS orchestrator dev

bash scripts/runbook.sh dev up             # full local stack

bash scripts/runbook.sh prod up            # prod stack

cd core && python -m benchmarks.runner     # eval harness (after Phase 2)